Weekly Group Meeting Minutes:

Time: Sep. 21, 2026, the 1st meeting;

Venue: Zoom

Meeting Minute Taker: Michael, Hanchen

Attendances:

Apologies: Kanishka, Dishank

Main Discussions / What Happened

Sep. 21, 2026

- The team reviewed the W7 sprint and opened the W8 sprint, Route work, record decision - 16 work items, 23-30 September. The sprint goal is to get the full review journey onto real, attributed records before the break week tests it end to end.

- The team worked on Project Status Checking 2 during and after the client meeting on 23 September, consolidating progress, risks, timeline deviation and milestone status.

- A small number of W7 items were carried into W8: the work-queue API, member-management screens, project-policy settings and the self-approval check for disputes.

- The team agreed to continue at reduced capacity over the mid-semester break rather than stopping entirely, with the evaluation harness as the priority for that period.

| Frontend | SCRUM-93 – Available-work list with progress (e.g. 2 of 3) and the submission limit (Kanishka) SCRUM-114 – Item workspace panel: annotator independence, API refusals and the S10 draft fix; split from SCRUM-93 (Jason) SCRUM-89 – Project overview of status and progress (Tim) SCRUM-112 – Choose the annotation surface per task, with its backend changes (Yi) |
| --- | --- |
| Backend | SCRUM-3 – Retry failed AI items and preserve permanent failures (Michael) SCRUM-46 – Trigger an AI run and route completed items to review (Michael) SCRUM-24 – Task lifecycle transitions: activate, pause and complete (Dishank) SCRUM-27 – Reviewer selects the correct submitted annotation (Jingwei) SCRUM-50 – Resolve project policy into executable task rules, with the policy display (Jingwei) SCRUM-86 – Prevent self-review of own annotations (Parth) SCRUM-51 – Independent second reviewer (Parth) SCRUM-109 – Review actions always move item status; state cannot diverge from history (Parth) SCRUM-99 – Record an expert adjudication as its own decision (Jason) SCRUM-100 – Keep the disagreement after a dispute is resolved (Jason) SCRUM-101 – Detect reviewer disagreement automatically (Yi) SCRUM-111 – Import a JSONL dataset as one item per record (Yi) |

Key Takeaways

Sep. 21, 2026

- Evaluation and provenance remain unstarted and are heavily weighted deliverables. The break will be used to build the evaluation harness, with every bug found during scenario testing becoming a new case, targeting 40 cases by W10.

- A sequencing risk was identified: the release export planned for W10 must list each item's history and refuse incomplete items, but the provenance log is currently scheduled for W11. The provenance log needs to move ahead of the release work.

- The Q&A document with the client is proving effective at resolving design questions as work reaches them. Answers this week added three new stories to the backlog, which requires re-scoping and re-planning the remaining weeks.

- Client decisions are to be recorded as architecture decision records, with affected backlog items and tickets updated the same day.

What’s Next

- All team members are responsible for delivering their allocated W8 tickets by 30 September.

- The team is responsible for starting the evaluation harness over the mid-semester break at the agreed reduced capacity.

- Jason is responsible for re-sequencing the provenance log ahead of the W10 release export work.

- Jason is responsible for adding the three new stories from this week's client answers to the backlog and re-planning the affected weeks.

- Michael is responsible for ensuring the overall project is on track.

Weekly Client Meeting Minutes:

Time: Sep. 23, 2026, the 1st meeting

Venue: Zoom meeting

Meeting Minute Taker: Michael, Yi

Attendances:

Apologies: Kanishka

Main Discussions / What Happened

- Reported the migration to PostgreSQL 18 with SQLite retained for local development, and the current test position: 452 backend tests passing across both databases and 205 frontend tests, with PostgreSQL run in a non-UTC timezone to catch date handling bugs.

- The team explained that the majority of this sprint's work was backend, so while substantial progress was made there was comparatively little to demonstrate visually.

- Reported the AI annotation pipeline/queue as complete - typed provider interface with mock and live interchangeable, batch jobs, per-item job status, a background worker, and retry logic separating transient from permanent failures.

- Worked through the Q&A document with the client, resolving outstanding design questions directly rather than deferring them to implementation.

- Discussed the mid-semester break. The team confirmed it will continue at reduced capacity rather than stopping, with the evaluation harness as the priority for that period.

Key Takeaways

- The Q&A document is working as intended: design and archetectual questions are resolved as work reaches them rather than being deferred. This week's answers added three new stories to the backlog.

What’s Next

- All team members are responsible for delivering their allocated W8 tickets by 30 September.

- The team is responsible for starting the evaluation harness over the break, targeting 40 casebook cases by W10.

- Client provides feedback and sign-off for Project Status Checking 2

Individual Progress Report:

Name: Michael Max

Student ID: 540559785

Goals

- Complete story C2 - A large batch of items gets AI-annotated reliably - by delivering SCRUM-46 and SCRUM-3.

- Obtain client answers to the outstanding questions in the Q&A document.

- Contribute to Project Status Checking 2 ahead of the 23 September client meeting.

- Obtain feedback and sign-off from the client for Project Status Checking 2 submission

Goals for the coming week:

- Resolve the C2 subtask 6 decision and close out the story.

- Support the start of the evaluation harness, which the status checking identifies as the break's priority.

Progress Made

- SCRUM-46: trigger an AI run and route completed items to review PR #29. Start-AI endpoint; successful items become annotations and move into review. Required a lifecycle decision the client had not specified - I proposed it with alternatives and costs rather than holding the ticket, in line with his request for the team to take more product ownership.

- SCRUM-3: retry failed items and preserve permanent failures PR #30. Transient failures retry with jittered exponential backoff stored as data rather than sleeps. Permanent failures dead-letter and remain visible. Absorbed five follow-ups from the SCRUM-2 review rather than opening a second pull request.

- Builds on W7: SCRUM-1, the job and per-item status models (PR #20, #21), and SCRUM-2, asynchronous execution (PR #22), which replaced a path that could hold a single HTTP request open for roughly 17 hours on a 1,000-item batch and roll back every AI result already paid for.

- Reviewed and unblocked Ciro's PR #31 - proposed the boundary between the integration layer and queue semantics, reviewed his implementation, resolved the conflict and pushed on his behalf.

Blockers to Progress/Issues

- N/A

Individual Progress Report:

Name: Tim Chung

Student ID: 550512950

Goals

- Fix the post-PR review issues, especially on the expired invitations still being listed as pending invitations,

- Start the new user story to implement the invitation workflow on the front end

Progress Made

- Completed all the reviewed items for the previous pull request, expiry information of an invitation is now recorded as part of an invitation, with the data model now captures a value (invitation_expires_at) of the expiry timestamp. Additional features were implemented to ensure that invitation token can be reissued when the previous one is expired, and when the same invitation is accepted but with different tokens, the original values of the invitation (e.g., invited_at) would not change and would be properly recorded in the audit database.

- Backend implementation of the invitation workflow is completed

- Completed the implementation of front-end invitation workflow, a new banner section was created to support targeted governance of specific organisation

- Created the front-end model response (AdminMemberInviteResponse) to capture the response returned from the API

Blockers to Progress/Issues

- None

Individual Progress Report:

Name: Kanishka Kathait

Student ID:540870325

Goals

- Continue development of the Task History and Workflow Lineage features.

- Align the backend implementation with the intended project workflow.

- Prepare the identified components for implementation and testing.

Progress Made

- Reviewed the existing task history, audit logging, workflow lineage, and task setup components.

- Identified how task actions, audit events, and workflow states are connected.

- Identified the main areas requiring changes before implementation.

Blockers to Progress/Issues

- Some task history events and workflow states need better alignment.

- A few inconsistencies were identified in the existing audit-log categorisation and task status handling.

- Further verification of the existing APIs and tests is required before making changes.

Individual Progress Report:

Name: - Parth

Student ID: 550620451

Goals

- Complete and finalise the PostgreSQL infrastructure work while retaining SQLite support.

- Review team pull requests against the relevant user stories and identify integration, regression, and reliability issues before merge.

Progress Made

- Completed the PostgreSQL infrastructure work in PR #24, including PostgreSQL 18 support, Docker Compose integration, SQLite fallback, UTC handling, database testing/CI, and related documentation.

- Reviewed PR #25 for project review-policy configuration, identified and reproduced database consistency and API issues, and provided actionable review feedback with reproduction steps.

- Reviewed PR #28 for organisation invitation/member/role management, reproducing backend and frontend issues around reinvitation, invitation state, organisation switching, and role editing, and provided actionable review feedback with reproduction steps.

Blockers to Progress/Issues

- No such blockers

Individual Progress Report:

Name: Hanchen Wang

Student ID: 520374346

Goals

- Plan the W8 and mid-semester break task allocation on Jira Board.

- Organize and manage the transformation from SQLite to Postgres.

- Try best to avoid progress loss handling the branch conflicts (database iteration).

Progress Made

- PM work:

  - Sync and manage the Jira Board, Google Sheets CS-57_Contribution_Tracker, and user-stories.html to ensure the continuous and effective functioning of team.

  - Converse with team members individually to ensure they are on track and know the latest progress/change required.

- GitHub Pull Request:

  - fix(api): a finalised task item refuses new annotation work (D5/SCRUM28)- #19

  - fix(api): make draft submission atomic and record its annotation (D5/SCRUM-26)- #23

- Lesson learnt (from Michael’s suggestion in PR #22 on my PR #19, addressed in PR #23):

  - Business rules should not be expressed in network-layer language. Instead of using FastAPI's HTTPException, a new business exception called TaskItemFinalisedError should be defined and let the guard throw it. There will be no need to worry about whether the caller is a web page or a background process.

Blockers to Progress/Issues

- The provided project description is unclear about the design details. The team made many assumptions about the design, which might not be ideal for the client.

- Although the client was happy about the progress made in W6 Sprint, we realized the gap between what we think it should be and what the client expects. Therefore, we prepared a Google doc shared with the client for clarification on specific design. The following is an example for Create a task - work assignment

  - Human-only: Let’s assume the task owner decides 3 human annotators to work on an item. Is it fine to have any annotators draft the item and submit until there are 3 submissions? The progress will be visible to annotators, e.g. 2/3 means this item needs one more submission.

  - AI-assistance: Does this apply to AI-only annotation (3 different models work on the same item and their submissions directly go to the reviewer)? Or is it enough for each item to be annotated by the selected model successfully once?

- Our progress on specific features can be blocked until we have answers to these questions.

Individual Progress Report:

Name: Dishank Aswal

Student ID: 540870299

Goals

- Align task completion and export readiness to use the same definition of completed/finished items.

- Ensure task status and export figures remain consistent across the platform.

- Address the requirements from B6 and H5 covering Issues 19, 27, and 14.

Progress Made

- Reviewed the existing task completion and export readiness logic to identify differences in how finished items are calculated.

- Started aligning the completion and export rules so both features rely on the same underlying criteria.

- Implemented the main changes for the task completion/export consistency requirements.

- Added/updated validation and testing for cases where a task is marked complete but has zero finished items.

- Approximately 80% complete; remaining work is mainly final testing, edge-case verification, and cleanup.

Blockers to Progress/Issues

- No major blockers at the moment.

- Final verification is still required across different task states and export scenarios to ensure the two calculations remain consistent.

- Some edge cases may require additional tests before the work is considered complete.

Individual Progress Report:

Name: Jingwei Lin

Student ID: 520372766

Goals

- Complete all the scrum tasks that are assigned to me in Jira for week 9.

Progress Made

- Complete Scrum 27 Review / Annotation: Reviewer should be able to select the correct submitted annotation (Backend)

- Complete Scrum 50 Policy: Apply configured governance rules. (Frontend & Backend)

- Review Kanishika and Yi’s pull request and provide feedback.

Blockers to Progress/Issues

- N/A

Individual Progress Report:

Name: Yi Geng

Student ID: 520373453

Goals

Finish the allocated work:

- Integrate labeling_ai_assistnat_mvp repository to hej as an AI provider

- Fix the db setup issue

- Replace the hardcoded credentials

Progress Made

- Integrated labeling_ai_assistnat_mvp repository to hej, redesigned the task creation steps, divide tasks into subtasks

- Update the .env and .env.example file

- Remove the fake annotation generated when AI annotation failed, replace it by AI failure output

Blockers to Progress/Issues

Some details about workflow are waiting to be further confirmed with the client, including:

- Text data input: use specific field or include all metadata?

- Should an additional status be provided to indicate a failure?

- Clarification: AI annotation finished – directly send draft to reviewer or manually submit draft

- About blind-then-reveal mode – how should it work