1st CAPSTONE PROJECT STATUS CHECKING FORM

| Project Title: | CS-57 [AI / Software Engineering] Human-Al Data Annotation, Provenance, and Dataset Evaluation Platform |
| --- | --- |
| Project Client: | Hunter Xu |
| Group Number: | CS-57 |
| Date of client meeting: | 26-August-2026 |

| Project Information | Summary of report & feedback |
| --- | --- |
| Overall Information |  |
| Project Description and Scope based on Group’s understanding | Project Description: Extend the existing annotation platform into a reliable and extensible AI-assisted annotation and human-judgement system. Must-Have: - Complete the core end-to-end workflow: Project creation → Policy configuration → Task creation → Item/Dataset ingestion → AI/mock annotation → Human review → Cross-validation → Dispute resolution → Final judgement. - Integrate the existing full-stack application with the annotation repository to enable the complete annotation and human-review workflow. - P1 - Review, validate, and improve the existing schema definitions and system contracts between the frontend, backend, and annotation/AI services. - P2 - Implement a governance framework covering roles and permissions, review policies. - P3 Nice-To-Have: - Support the Project → Task → Item hierarchy and lifecycle management for these entities. - Implement a reliable task-queue system for distributed annotation processing, including retries, failed-job handling, and dead-letter handling. - Support basic organization management, including organization creation, unique organization identifiers/URLs, user invitation, and organization-level administration. - Provide a basic dashboard showing project status, progress, organization information, task/workflow information, and relevant summary statistics. - Explore relevant enhancements that could add value to the platform where appropriate. |
| Client’s feedback |  |
| Project Expected Outcomes based on Group’s understanding | - An integrated annotation and dataset-production platform demonstrating the full journey on realistic data - End-to-end provenance, versioned sources and guidelines, and immutable releases with export manifests - AI assistance behind a typed model interface, with mock and live modes interchangeable - A reusable evaluation harness and benchmark casebook with regression support - Automated, integration, permission, provenance, and end-to-end tests - Findings documentation: what was tried, what worked, what failed and why — negative findings carry equal weight - Per-member decision records: significant design and technical choices, alternatives considered, and the reasons - A technical report covering architecture, evaluation results, limitations, and failure cases, plus a live or recorded end-to-end demonstration |
| Client’s feedback | Essential: - Annotation functionality: implement the backend functions - Build a task queue that automatically sets up and executes annotation tasks in a queue, with task status provided. - Improve schema definition and fix contracts - Build a project lifecycle management system - Functional role-based governance model with the minimum set of roles including (Annotator, Reviewer, Expert Reviewer, Mediator, Admin (at the organization level) and Tenant Admin (at the application level)) Optional but nice to have: - Organizational management system - account creation, organization creation and configuration, collaborator invitation into organizations - Project dashboard (Basic overview of the project and task status, as well as statistics at the organizational level) |

| Status Highlight | Summary of report & feedback |
| --- | --- |
| Overall Project Status |  |
| Progress and Achievements | Overall status: The existing platform has both frontend and backend that work end to end, but it is not ready for real use, since the quality checks this period found several coding, business logic, database problems. State of the repository: - Exposed API keys in Annotation Repo - No Exposed endpoints to annotation Repo from the full stack application - Different maturity level for different modality of input type - Lack of Testing suites, mostly manual testing - Annotations are not evaluated, task appropriate evaluations could be added - Lots of documentations are AI-generated and suggestions of what features should be built rather than elaborating what the module (e.g., user management functions) is doing Achievements so far: - All main screens are built by the previous team: dashboard, projects, tasks, annotating, reviewing, disputes, finalized results, exports, history log, and user administration. - A person can be taken through the complete workflow, from creating a task to producing a finished, exportable result. - Automated tests are in place, around 100 checks on the screens and around 120 on the underlying system. - We completed a quality review of the whole system during this period. All 29 problems are now written up, ranked by seriousness, and each has an agreed fix. |
|  | Client’s feedback: Client is happy with our approach and suggests rather than spending one or two weeks fixing all the existing bugs, we should prioritize implementing new features and resolve any bugs relating to this feature. |
| Key Issues |  |
| Obstacles & Risks | - Existing repositories contain significant technical debt and unresolved bugs, which may require additional investigation. - The previous development process lacked a consistent pull-request and code-review workflow, resulting in conflicting or overwritten changes and reduced codebase consistency. |
|  | Client’s feedback: The client agrees that the existing git repository is not well-organized and handed the full control to us. |
| Next steps |  |
| Plan & Milestones | Guided by the client’s feedback this period: prioritize new-feature delivery over a dedicated bug-fix sprint. Only defects that block that week’s demo are pulled forward; the rest of the 29-item backlog (issues.md) stays tracked and is cleared opportunistically. One week, one scope, one demo — no two-week blocks. - Week 5 — Contracts & data-integrity foundations: Rotate the exposed API key (day one, independent of everything else). Freeze the frontend↔backend and backend↔AI contracts via Inspect → Diagnose → Validate → Fix, per the client’s instruction not to redesign what already works. Fix the silent overwrite of finalized annotations and enforce draft ownership. Milestone: contracts documented and frozen; key rotated; a finalized annotation can no longer be silently overwritten (regression test passes). - Week 6 — Critical path closes: Block self-review (an annotator can no longer approve their own work). Fix the ambiguous “latest annotation” pick so review and export always resolve one canonical value. Add the missing task-lifecycle transitions (draft → ready → in_review → completed) so intake can close. Milestone demo: one item moves Create Task → Add Items → mock-AI annotation → human review, correctly attributed and locked once finalized — the full must-have workflow runs end to end. - Week 7 — Cross-validation & dispute resolution: Implement the review policy (reviewer count, review rounds, cross-validation %, e.g. the client’s 30%-independent-review example). Wire dispute “send back to annotator” end to end (backend already supports it — frontend-only gap). Milestone demo: two reviewers disagree on an item → a dispute opens → an expert resolves it → the final judgement is recorded. - Week 8 — Task queue & access isolation: Build the task queue behind AI annotation: retries, failed-job handling, dead-letter handling, and reliable frontend↔backend↔AI-service communication. Close the cross-project task/item write bypass and the duplicate-route bug that break access isolation. Milestone demo: a batch of items processes through the queue with induced failures recovering cleanly; cross-project access is verifiably blocked. - Week 9 — Roles & permissions: Extend the role/permission model to the client’s six roles (Annotator, Reviewer, Expert Reviewer, Mediator, Org Admin, Tenant Admin) in an extensible, capability-based way, so further roles can be added without an architectural change. Milestone demo: the same workflow is walked through under each of the six roles, each permitted and blocked exactly as specified. - Week 10 — Organization management: Fix organization invitations (the broken accept/creation contract and the duplicate GET /organizations route hiding pending invites). Build the client-confirmed nice-to-have: create an organization, assign a unique organization ID/URL, invite collaborators. Milestone demo: an org admin creates an organization and invites a user, who accepts and takes on a correctly-scoped role. - Week 11 — Dashboard & evaluation harness scaffold: Build the client-confirmed nice-to-have basic status dashboard (project status, progress, organization info, workflow statistics). In parallel, scaffold the reusable evaluation harness and draft the first adversarial cases (confidently wrong AI suggestions, ambiguous items, disagreeing annotators). Milestone demo: the dashboard reflects live project/task state; the harness runs its first handful of cases end to end. - Week 12 — Evaluation harness & test backfill: Complete the 40–60 case casebook, including the remaining adversarial cases (source/guideline version drift, broken provenance, unreviewed items reaching a proposed release). Backfill automated, integration, permission, provenance, and end-to-end tests around everything built in Weeks 5–11. Clear remaining medium/low-severity issues opportunistically. Milestone demo: the harness runs the full casebook on demand and reports Quality, Collaboration, and Integrity metrics. - Week 13 — Release readiness: Implement immutable dataset releases with export manifests, gated on unreviewed items, missing provenance, and superseded versions. Compile findings documentation and per-member decision records. Milestone demo: a release is produced and reproduced from its manifest; an intentionally broken release attempt is correctly blocked by the gate. - Week 14 — Delivery: Write the technical report (architecture, evaluation results, limitations, failure cases) and record the live end-to-end demonstration. Milestone: final client status check and sign-off ahead of submission. |
|  | Client’s feedback: |

All group member signatures (either handwritten or digital signatures):

_______________________________________________________________________________________________

Client signatures (either handwritten or digital signatures):

_______________________________________________________________________________________________