1st CAPSTONE PROJECT STATUS CHECKING FORM

| Project Title: | Hej — Human Evaluation and Judgement Platform |
| --- | --- |
| Project Client: | [Client name] |
| Group Number: | [Group number] |
| Date of client meeting: | [Date of client meeting] |

| Project Information | Summary of report & feedback |
| --- | --- |
| Overall Information |  |
| Project Description and Scope based on Group’s understanding | Hej is a web platform for organisations that need people to check and judge content — for example reviewing AI answers or labelling data — and to keep a clear record of how each decision was reached. Work is organised in four levels: an organisation contains projects, a project contains tasks, and a task contains the individual items people work on. Each item follows the same path: one person gives an initial answer, a second person reviews it, any disagreement is escalated and settled, and the agreed result is finalised and can be exported. The project also covers the supporting pieces: user accounts and roles, adding people to an organisation, uploading the source material, and a history log showing who did what and when. |
| Client’s feedback | [To be completed at the client meeting] |
| Project Expected Outcomes based on Group’s understanding | • A working platform covering the whole path, from setting up work to exporting a finished result. • Safe use by multiple people at once — everyone can only change their own work, and nobody can approve their own. • One clear, trustworthy final answer for each item, with a record of how it was agreed. • Exports the client can treat as official. • Documentation and setup instructions so the client's own team can run and continue the system. • A tested build, with automated checks passing before anything is released. |
| Client’s feedback | [To be completed at the client meeting] |

| Status Highlight | Summary of report & feedback |
| --- | --- |
| Overall Project Status |  |
| Progress and Achievements | Overall status: the platform is built and works end to end, but it is not yet ready for real use. Quality checks this period found problems that must be fixed first. Achievements so far: • All main screens are built and working: dashboard, projects, tasks, annotating, reviewing, disputes, finalised results, exports, history log, and user administration. • A person can be taken through the complete workflow, from creating a task to producing a finished, exportable result. • Automated tests are in place — around 100 checks on the screens and around 120 on the underlying system — and nearly all of them pass. • We completed an independent quality review of the whole system this period. We re-checked every problem previously reported to us against the real code: all 24 were genuine, and we found 5 more that had been missed. • All 29 problems are now written up, ranked by seriousness, and each has an agreed fix. |
|  | Client’s feedback: [To be completed at the client meeting] |
| Key Issues |  |
| Obstacles & Risks | 1. Finished results are not yet locked (most serious). An approved result can still be changed without anyone re-checking it, and a single item can end up with two different "official" answers. Until this is fixed, the system should not be used for real work or for an official export. 2. Permissions are too open. People can change each other's unfinished work, and a person can approve their own work — so the second pair of eyes the process relies on is not enforced. 3. A reviewer's correction is not saved. When a reviewer corrects an answer, it is kept only as a comment. The stored and exported result stays as the original, uncorrected one. 4. Adding people to an organisation does not work. Invitations can neither be listed nor accepted, so a second person cannot currently be added through the normal process. 5. Two decisions are needed from the client before we can proceed. (a) What counts as the single official answer for an item, and may a reviewer change it directly or must it go back for a fresh review? (b) What stages should a task move through, and who is allowed to move it between them? Work on the most serious items above is waiting on these answers. 6. A security credential was left in the project files. We found a password-like key stored in the code. There is no sign it has been misused; we are replacing it as a precaution. 7. Setting up the system locally is unreliable. The tool that resets the practice database fails on Windows and fails again if run twice, which slows down anyone joining the team. |
|  | Client’s feedback: [To be completed at the client meeting] |
| Next steps |  |
| Plan & Milestones | Immediately: replace the exposed credential. This does not depend on any other work. Milestone 1 — Trustworthy results. Lock finished items so they cannot be quietly changed, make sure each item has exactly one official answer, and save reviewer corrections properly. Needs the two client decisions listed above. Milestone 2 — Safe use by multiple people. Enforce who may change what, and stop anyone approving their own work. Milestone 3 — Complete the unfinished journeys. Get invitations working, make exports agree on what counts as finished, and return clear messages instead of unexplained errors. Milestone 4 — Quality gate. Fix the remaining smaller issues, get every automated check passing, and re-test the full workflow with more than one person before sign-off. Handover: updated documentation and setup instructions so the client's team can run the system independently. Dates for each milestone to be confirmed with the client at this meeting. |
|  | Client’s feedback: [To be completed at the client meeting] |

All group member signatures (either handwritten or digital signatures):

_______________________________________________________________________________________________

Client signatures (either handwritten or digital signatures):

_______________________________________________________________________________________________